Automation & AI Team — Internal

Automation Governance Charter

Defines how automation candidates are prioritized, approved, and tracked. Reviewed annually or on major team restructuring.

| Version | Date | Author | Change description |
| --- | --- | --- | --- |
| 0.1 | 2026-07-29 | Automation & AI Team | Initial draft template |

| Applies to | All RPA and automation initiatives |
| --- | --- |
| Owner | Automation & AI Team Lead |
| Review cadence | Annual |

# 1. Purpose

This charter establishes a single, consistent forum for deciding which processes get automated, in what order, and under what conditions — replacing ad hoc requests with a documented, repeatable process.

# 2. Scope and authority

•  Covers all new automation requests, including RPA, API-based integrations, and AI/document-understanding candidates.

•  The forum decides: prioritization order, approval/rejection of candidates, and standards for what must be true before a process reaches production.

•  The forum does not manage day-to-day development execution — that remains with the automation team lead and assigned developers.

# 3. Membership

| Role | Responsibility | Voting? |
| --- | --- | --- |
| Automation & AI Team Lead (Chair) | Runs the forum, maintains the backlog, presents feasibility assessments | Yes |
| Business sponsor(s) | Represents requesting department(s), confirms business value and priority | Yes |
| IT / Security representative | Flags security, compliance, and infrastructure risk | Yes |
| Developer(s) (as needed) | Presents technical feasibility for specific candidates | No — advisory |

Quorum: Chair plus at least one business sponsor and the IT/Security representative (or delegate) for any approval decision.

# 4. Cadence and format

•  Meets bi-weekly, or monthly if backlog volume is low.

•  Standing agenda: review new intake since last meeting, review in-flight candidates awaiting decision, revisit parked items, review production incidents/health of live bots.

•  Decisions and action items are recorded in the backlog tracker, not left only in meeting notes.

# 5. Intake-to-decision process

| Stage | Owner | Output |
| --- | --- | --- |
| 1. Intake | Business requester | Completed Business Process Discovery Questionnaire |
| 2. Discovery workshop | Business + automation team | Shared understanding, clarified questionnaire |
| 3. Feasibility assessment | Automation team | Completed Automation Feasibility Assessment |
| 4. Governance review | Governance forum | Approved / Rejected / Parked decision, priority assigned |
| 5. Solution design | Assigned developer | Signed-off Solution Design Document |
| 6. Build, test, deploy | Developer + business owner (UAT) | Production-ready automation, readiness checklist complete |

# 6. Decision criteria

Approval decisions are based on the scoring captured in the Automation Feasibility Assessment: technical feasibility, recommended approach, risk/compliance flags, and estimated ROI. As a general guide:

•  High feasibility + high value → approve, prioritize.

•  High feasibility + low value → approve, low priority / batch with similar work.

•  Low feasibility + high value → park; revisit if underlying constraint changes (e.g. API becomes available, system stabilizes).

•  Low feasibility + low value → reject.

•  Any process flagged for imminent system replacement/migration → park regardless of score, unless the automation is short-lived by design.

# 7. Escalation and exceptions

•  Urgent requests (e.g. regulatory deadline) may be escalated to the Chair outside the standard cadence, but still require a completed Feasibility Assessment before any development starts.

•  Disagreements between business sponsor and automation team on priority are resolved by the Chair; unresolved conflicts escalate to the Automation & AI team's reporting manager.

# 8. Reporting

The forum maintains a standing view of program health, reported to leadership on a regular cadence:

•  Number of bots in production, in development, and in backlog

•  Estimated and realized hours saved / ROI

•  Incident count and mean time to resolution for production bots

•  Backlog aging (how long candidates sit before a decision)

# 9. Charter review

This charter is reviewed annually, or sooner if team structure, tooling, or scale changes materially. Proposed changes are version-tracked in the table on page 1.

# 10. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Automation & AI Team Lead |  |  |  |
| Sponsoring executive |  |  |  |

This charter works alongside the Business Process Discovery Questionnaire, Automation Feasibility Assessment, Solution Design Document, Coding Standards, and Production Readiness Checklist as one connected toolkit.